6. Change Request Management Process

6.1 Why This Process Exists

Projects like this often get into trouble because of scope creep. This usually does not happen on purpose. It happens when someone makes a request then someone else makes another small request and so on. Each request seems okay by itself.. All these requests add up. After a while the team is working on things that were not part of the plan. The budget is now too small. The time has changed.

This process is there to make sure every change gets properly evaluated before it goes anywhere. It also means there is a documented trail of every decision made during the project. In banking, that kind of accountability is not optional, if someone asks six months later why a particular change was made to the technical architecture, there needs to be a clear, written answer.

6.2 The Process Step by Step

| SL | Stage | What Happens | Who Is Responsible |
| --- | --- | --- | --- |
| 1 | Submission | Anyone involved in the project can raise a Change Request Form (CRF) through Jira. It needs a description of the proposed change, why it is needed, and what the suggested solution is. Vague requests get sent back. | Any project stakeholder |
| 2 | Initial Review | Project manager checks the form is complete, assigns a change ID, and gives it a priority level based on first impressions | Project Manager |
| 3 | Impact Assessment | Technical lead and the relevant workstream leads look at what the change would actually mean, how it affects the scope, the schedule, the cost and any risks that come with it | Technical Lead + Workstream Leads |
| 4 | Approval Decision | Minor changes can be approved by the project manager on the spot. Anything bigger or more complex goes to the Change Advisory Board (CAB) for a formal decision | PM or CAB |
| 5 | Implementation | Approved changes are scheduled, assigned and tracked through Jira. Technical changes get their own branch in GitHub so the version history stays clean | Assigned team member |
| 6 | Testing | QA team verifies the change was done correctly and checks it has not broken anything else in the process | QA Team |
| 7 | Closure | Change is formally closed in Jira and the relevant documentation in GitHub is updated to reflect the new state of the project | Project Manager |

6.3 How Changes Are Categorised

- Minor Change, low impact on scope or schedule, and the cost is under AUD $10,000. The project manager can approve some things directly without needing to go to the board.

- Major Change, If it is something that has an impact on what we are doing or if it will cost more than AUD $10,000 or if it will make us late by more, than a week then the project manager cannot approve it.

- These things have to go to the CAB. They need formal approval before we can do anything.

- Emergency Change, something that needs fixing immediately to prevent a system failure or a compliance breach. It gets fast-tracked, but all the documentation still has to be completed properly straight after the fix goes in.

6.4 Change Advisory Board

- Chief Information Officer (CIO), Project Sponsor and final decision-maker

- Project Manager

- IT Security Lead

- Compliance Officer

- Business Analyst Representative